# AbangCebu AI | Sprints 1–3

Jira delivery and assignment report • Snapshot: 16 October 2026 (Philippines time)

Project: Abang Cebu AI (SCRUM) • Board: SCRUM board #1 • 82 sprint issue entries across three sprints [1–3].

# Executive summary

Sprint 1 (15 September–2 October planned) is closed, with all 27 listed issues currently Done. It concentrated on system and technical planning: account and repository setup, Supabase/PostGIS schema and access policy specifications, identity workflows and role definitions, UI wireframes, and test plans. Closing occurred on 1 October. [1]

Sprint 2 began 1 October and had a planned end of 15 October. Jira still labels it active: 17 of 20 issues are Done; landlord listing, admin moderation, and renter engagement flowchart tickets (SCRUM-125–127) remain IN DEVELOPMENT. Its work centered on authentication/module diagrams, test specifications, spatial-discovery flowcharts, and the functional specification. [2, 4]

Sprint 3 is marked future, with no Jira start or end date. All 35 tickets are READY and assigned to Hermar centillas; they describe intended infrastructure, database migrations, authentication, map/search UI, AI-assistant planning, and testing—not completed work. Sprint 2 carry-over is explicitly tracked in SCRUM-161. [3]

# At-a-glance status

| Sprint / Jira ID | Lifecycle | Current issue status | Dates (Jira) |
| --- | --- | --- | --- |
| 1 / #4 | Closed | 27 Done / 27 | 15 Sep–2 Oct 2026; closed 1 Oct |
| 2 / #70 | Active | 17 Done; 3 IN DEVELOPMENT / 20 | 1–15 Oct 2026; past planned end |
| 3 / #72 | Future | 35 READY / 35 | No start/end recorded |

Status is a current Jira snapshot, not a historical burndown. A Done ticket is not independent proof of implementation, testing, or acceptance; READY and future do not imply execution. Issue titles are reproduced as Jira records; assignee means assigned owner, not independently verified author. [1–4]

# Sprint 1: narrative and people

Foundation and requirements sprint. Planning established a Next.js/MapLibre direction and Git collaboration approach; database and Supabase design, RLS, personas and RBAC defined the intended data/security model. Identity workflow specifications and page wireframes fed later module work, while testing and load-strategy tickets laid out validation. All 27 current ticket states are Done, but this report does not claim those plans were executed in production. [1]

## Assigned people

| Jira assignee | Tickets |
| --- | --- |
| Angel Crushein Yaun | 4 |
| Dency Marie Bosque | 3 |
| Joan Marie Encallado Inting | 3 |
| Michelle Estoy | 3 |
| Edrich Bardilas | 2 |
| Hermar centillas | 2 |
| John Lloyd Ando | 2 |
| Neah Moneva | 2 |
| junrilldisoy90 | 2 |
| Anne KC M. Casinay | 1 |
| Jenny Villamor | 1 |
| Karla Hiyas | 1 |
| Ryza Albiso | 1 |

## Complete issue register

Each key resolves at https://abangcebuai.atlassian.net/browse/<key>. Titles, owners and states were read from the Jira sprint-issues endpoint. [1–3]

| Issue and task | Assignee | State |
| --- | --- | --- |
| SCRUM-10 — Create AbangCebu System Flowcharts | Edrich Bardilas | Done |
| SCRUM-49 — Establish Git Branching & PR Collaboration Strategy | Hermar centillas | Done |
| SCRUM-6 — create AWS account for the team | Michelle Estoy | Done |
| SCRUM-55 — Draft Row Level Security (RLS) Policy Specifications | Michelle Estoy | Done |
| SCRUM-62 — Define Landlord Persona, Permissions & Capabilities | Michelle Estoy | Done |
| SCRUM-50 — Configure UI Framework & Styling Guidelines | Angel Crushein Yaun | Done |
| SCRUM-51 — Environment Variables & Secrets Governance Plan | Edrich Bardilas | Done |
| SCRUM-52 — Plan Supabase Project Structure & Extensions | Dency Marie Bosque | Done |
| SCRUM-53 — Design Initial Database ERD Diagram | Dency Marie Bosque | Done |
| SCRUM-54 — Define Users & Profiles Table Schema Specification | Dency Marie Bosque | Done |
| SCRUM-56 — Specify User Registration Workflow & Data Contract | John Lloyd Ando | Done |
| SCRUM-57 — Specify User Login & Session Token Lifecycle | John Lloyd Ando | Done |
| SCRUM-58 — Specify User Logout & Session Invalidation | junrilldisoy90 | Done |
| SCRUM-60 — Document Authentication Error Handling & Edge Cases | junrilldisoy90 | Done |
| SCRUM-48 — Plan Next.js 15 & MapLibre Project Foundation | Hermar centillas | Done |
| SCRUM-64 — Design Landing Page Wireframe / Mockup | Angel Crushein Yaun | Done |
| SCRUM-63 — Create Role-Based Access Control (RBAC) Matrix | Joan Marie Encallado Inting | Done |
| SCRUM-61 — Define Renter Persona, Permissions & Capabilities | Joan Marie Encallado Inting | Done |
| SCRUM-59 — Specify Password Reset & Recovery Workflow | Joan Marie Encallado Inting | Done |
| SCRUM-65 — Design Login Page Wireframe / Mockup | Neah Moneva | Done |
| SCRUM-66 — Design Registration Page Wireframe / Mockup | Angel Crushein Yaun | Done |
| SCRUM-67 — Design User Dashboard Wireframe / Mockup | Neah Moneva | Done |
| SCRUM-68 — Design Profile Page Wireframe / Mockup | Angel Crushein Yaun | Done |
| SCRUM-69 — Draft Authentication Test Plan & Test Scenarios | Jenny Villamor | Done |
| SCRUM-70 — Draft Role & Access Permission Verification Test Cases | Anne KC M. Casinay | Done |
| SCRUM-71 — Draft Protected Route & Middleware Test Scenarios | Karla Hiyas | Done |
| SCRUM-72 — Plan Authentication Baseline Latency & Load Strategy | Ryza Albiso | Done |

# Sprint 2: narrative and people

Detailed design and validation planning sprint. Auth sign-up/login/reset/logout and error-state diagrams were paired with test matrices. Map initialization, search, filter and drawer flows were drawn up. The functional specification was marked Done. Module 3–5 flowchart work remains IN DEVELOPMENT; local audit notes say draft packages were attached, not accepted, and visual/product/schema review remained open. [2, 4]

## Assigned people

| Jira assignee | Tickets |
| --- | --- |
| Hermar centillas | 8 |
| Jenny Villamor | 2 |
| Karla Hiyas | 2 |
| junrilldisoy90 | 2 |
| Anne KC M. Casinay | 1 |
| Edrich Bardilas | 1 |
| Joan Marie Encallado Inting | 1 |
| John Lloyd Ando | 1 |
| Neah Moneva | 1 |
| Ryza Albiso | 1 |

## Complete issue register

Each key resolves at https://abangcebuai.atlassian.net/browse/<key>. Titles, owners and states were read from the Jira sprint-issues endpoint. [1–3]

| Issue and task | Assignee | State |
| --- | --- | --- |
| SCRUM-104 — Sign Up Module & Flowchart: Registration & PKCE Verification | John Lloyd Ando | Done |
| SCRUM-105 — Log In Module & Flowchart: Authentication & Session Token Lifecycle | Neah Moneva | Done |
| SCRUM-106 — Password Reset Module & Flowchart: Self-Service Recovery Workflow | Joan Marie Encallado Inting | Done |
| SCRUM-107 — Sign Out Module & Flowchart: Session Termination & Multi-Tab Sync | junrilldisoy90 | Done |
| SCRUM-108 — Error Handling & Suspension Module & Flowchart: Failure Taxonomy & UX States | junrilldisoy90 | Done |
| SCRUM-109 — Authentication Master Test Plan & Test Matrix | Jenny Villamor | Done |
| SCRUM-110 — Sign Up Module Test Plan & Registration Test Cases | Jenny Villamor | Done |
| SCRUM-111 — Log In Module Test Plan & Session Token Test Cases | Karla Hiyas | Done |
| SCRUM-112 — Password Reset & Sign Out Module Test Cases | Anne KC M. Casinay | Done |
| SCRUM-113 — Route Guards & Middleware Security Test Cases | Karla Hiyas | Done |
| SCRUM-114 — Authentication Baseline Latency & Load Strategy | Ryza Albiso | Done |
| SCRUM-116 — Landing Page Master Orchestration & Spatial Discovery Flowchart | Hermar centillas | Done |
| SCRUM-117 — Sub-Process 2.1: Map Initialization, Viewport & Geolocation Flowchart | Hermar centillas | Done |
| SCRUM-118 — Sub-Process 2.2: Spatial Search, Landmark Auto-Suggest & PostGIS Query Flowchart | Hermar centillas | Done |
| SCRUM-119 — Sub-Process 2.3: Multi-Criteria Filter Pills & URL State Sync Flowchart | Hermar centillas | Done |
| SCRUM-120 — Sub-Process 2.4: Bidirectional Pin Marker & 3-Snap Gesture Drawer Flowchart | Hermar centillas | Done |
| SCRUM-122 — FUNCTION SPECIFICATION DOCUMENT FOR ABANG CEBU | Edrich Bardilas | Done |
| SCRUM-125 — Module 3: Landlord Onboarding & Listing Management Flowcharts | Hermar centillas | IN DEVELOPMENT |
| SCRUM-126 — Module 4: Admin KYC Verification & Listing Moderation Flowcharts | Hermar centillas | IN DEVELOPMENT |
| SCRUM-127 — Module 5: Renter Favorites, Contact & Viewing Inquiry Flowcharts | Hermar centillas | IN DEVELOPMENT |

# Sprint 3: narrative and people

Prospective implementation and QA backlog, not delivery history. The 35 READY tickets encompass EC2/CI/IAM/monitoring, database and RLS migrations, auth and RBAC implementation, page/map/search development, AI assistant design, and staging/security/performance/system tests. All are assigned to one person in Jira; this is an assignment concentration, not evidence that one person will perform all work. [3]

## Assigned people

| Jira assignee | Tickets |
| --- | --- |
| Hermar centillas | 35 |

## Complete issue register

Each key resolves at https://abangcebuai.atlassian.net/browse/<key>. Titles, owners and states were read from the Jira sprint-issues endpoint. [1–3]

| Issue and task | Assignee | State |
| --- | --- | --- |
| SCRUM-134 — Provision AWS EC2 staging environment for Next.js app | Hermar centillas | READY |
| SCRUM-135 — Set up GitHub Actions CI pipeline (tsc, lint, build) | Hermar centillas | READY |
| SCRUM-136 — Automate deployment from main to EC2 staging | Hermar centillas | READY |
| SCRUM-137 — Define IAM least-privilege roles and policies for staging | Hermar centillas | READY |
| SCRUM-138 — IAM access review and security audit of staging | Hermar centillas | READY |
| SCRUM-139 — Set up monitoring, logging and uptime alerts for staging | Hermar centillas | READY |
| SCRUM-140 — Implement core listing tables migration | Hermar centillas | READY |
| SCRUM-141 — Implement engagement tables migration (inquiries, saved_listings, reviews, audit_logs) | Hermar centillas | READY |
| SCRUM-142 — Apply Row Level Security policies as migrations | Hermar centillas | READY |
| SCRUM-143 — Create PostGIS search functions (viewport bbox and landmark radius) | Hermar centillas | READY |
| SCRUM-144 — Seed Metro Cebu landmarks and sample listings | Hermar centillas | READY |
| SCRUM-145 — Configure Supabase Storage buckets and database backups | Hermar centillas | READY |
| SCRUM-146 — Complete Database Specification workbook (.xlsx) | Hermar centillas | READY |
| SCRUM-147 — Implement sign-up and email verification (PKCE) | Hermar centillas | READY |
| SCRUM-148 — Implement login, session refresh and Remember Me | Hermar centillas | READY |
| SCRUM-149 — Implement logout and multi-tab sign-out sync | Hermar centillas | READY |
| SCRUM-150 — Implement password reset and recovery | Hermar centillas | READY |
| SCRUM-151 — Implement RBAC middleware and route guards | Hermar centillas | READY |
| SCRUM-152 — Implement standard API error contract and auth error handling | Hermar centillas | READY |
| SCRUM-153 — Build shared UI component library (Tailwind v4 tokens) | Hermar centillas | READY |
| SCRUM-154 — Implement login, registration and password reset pages | Hermar centillas | READY |
| SCRUM-155 — Implement MapLibre map canvas with Metro Cebu viewport and Locate Me | Hermar centillas | READY |
| SCRUM-156 — Implement landing page, search bar and landmark auto-suggest | Hermar centillas | READY |
| SCRUM-157 — Implement filter pills, URL state sync and results drawer | Hermar centillas | READY |
| SCRUM-158 — Module 6: AI Rental Assistant Flowcharts and Specification | Hermar centillas | READY |
| SCRUM-159 — Define AI assistant API contract, prompt policy and evaluation set | Hermar centillas | READY |
| SCRUM-160 — Extend Function Specification Document with Modules 3 to 5 | Hermar centillas | READY |
| SCRUM-161 — Review and close Sprint 2 carry-over (SCRUM-125, 126, 127) | Hermar centillas | READY |
| SCRUM-162 — Execute authentication test plan against staging | Hermar centillas | READY |
| SCRUM-163 — Execute RBAC and route guard tests | Hermar centillas | READY |
| SCRUM-164 — Browser, mobile and usability testing of auth pages and map UI | Hermar centillas | READY |
| SCRUM-165 — Write test plans for Modules 3, 4 and 5 | Hermar centillas | READY |
| SCRUM-166 — Execute k6 load tests on staging (steady-state and burst) | Hermar centillas | READY |
| SCRUM-167 — System test plan and first end-to-end run (auth to map to listing) | Hermar centillas | READY |
| SCRUM-168 — Sprint 3 review, retrospective and reporting | Hermar centillas | READY |

# Cross-sprint interpretation and risks

Continuity: Sprint 1 specified identity, data and access control; Sprint 2 expanded those into flowcharts and test plans; Sprint 3 proposes implementing and validating those foundations. This is a thematic reading of the issue titles, not a verified dependency graph. [1–3]

Outstanding work: Sprint 2 is still active beyond its planned end, with SCRUM-125, 126 and 127 IN DEVELOPMENT. An audit dated 16 October records draft ZIP attachments but says acceptance and visual/product/schema QA remain open. The Sprint 3 carry-over ticket SCRUM-161 acknowledges those three. [2, 3, 4]

Capacity: all 35 Sprint 3 issues are assigned to Hermar centillas. Before starting, revalidate estimates, ownership, capacity and the sequence of staging, migrations, auth, UI and testing. No velocity or actual effort was verified in this report. [3]

Evidence boundary: This is a Jira issue/status/assignee snapshot plus a local audit note; it is not a review of each attachment, code commit, acceptance criterion, or historical status transition. “Done” is reported as Jira says, not certified delivery. [1–4]

# Sources and method

[1] Jira SCRUM board #1, Sprint 1 #4, sprint metadata and all 27 sprint issues (retrieved 16 October 2026): https://abangcebuai.atlassian.net/jira/software/projects/SCRUM/boards/1

[2] Jira SCRUM board #1, Sprint 2 #70, sprint metadata and all 20 sprint issues (retrieved 16 October 2026): https://abangcebuai.atlassian.net/jira/software/projects/SCRUM/boards/1

[3] Jira SCRUM board #1, Sprint 3 #72, sprint metadata and all 35 sprint issues (retrieved 16 October 2026): https://abangcebuai.atlassian.net/jira/software/projects/SCRUM/boards/1

[4] Local project audit, “AbangCebu AI Sprint 2 Coverage and Sprint 3 Planning Report,” dated 16 October 2026: docs/specifications/sprint2-final-audit.md (internal working document; secondary evidence).

Individual issue source: https://abangcebuai.atlassian.net/browse/SCRUM-<number>. Counts reconciled to sprint endpoint totals (27 + 20 + 35 = 82); assignments and current statuses were counted from all entries.